Agile Sprint Planning – Enhanced Wings: Marvels of Butterfly Species

Key Agile Terms (Used in This Plan)

- Sprint: A 5-day period to complete focused project tasks

- Epic: A major functional area (e.g., Data Handling, Model Integration).

- Story: A small, actionable unit of work under an epic.

- Story Point: A measure of effort (1 = Very Easy, 5 = Difficult).

- Velocity: Average number of story points completed per sprint.

Sprint 1 (5 Days) – Data Preparation Phase

Epic 1: Data Collection & Preprocessing

| Story | Story Point | Effort Level |
| --- | --- | --- |
| Collect butterfly image dataset (e.g., Kaggle, BioTrove) | 2 | Easy |
| Resize and normalize image data | 1 | Very Easy |
| Apply data augmentation techniques | 3 | Moderate |
| Label and organize dataset for training | 2 | Easy |

Total Sprint 1 Story Points: 8

Sprint 2 (5 Days) – Model & Deployment Phase

Epic 2: Model Building and Deployment

| Story | Story Point | Effort Level |
| --- | --- | --- |
| Train CNN model (e.g., ResNet/MobileNet) | 5 | Difficult |
| Test and evaluate model performance | 3 | Moderate |
| Build Flask API for image prediction | 5 | Difficult |
| Design frontend using HTML/CSS/JS | 3 | Moderate |

Total Sprint 2 Story Points: 16

Sprint Summary

| Metric | Value |
| --- | --- |
| Sprint 1 Story Points | 8 |
| Sprint 2 Story Points | 16 |
| Total Story Points | 24 |
| Total Sprints | 2 |
| Team Velocity | 12 (Story Points/Sprint) |

Example: